DOMAININSTALL

Project Execution Checklist

From proven v0 prototype to a trustworthy public npm release

Snapshot: 20 July 2026

Current milestone: Release readiness and npm distribution

Source of truth: github.com/solnikhil/domaininstall • feat/v0

CURRENT STATUS  The product works end to end: public DNS resolves zuraai.xyz to npm:zuraai, di installs it, and the isolated TOFU pin is verified. The main remaining gap is distribution and release hygiene—the domaininstall package is still unpublished.

# 1. Current decisions

| DECISION | CURRENT CHOICE / STATE |
| --- | --- |
| NPM PACKAGE | domaininstall (not published yet) |
| PRIMARY COMMAND | di |
| ALIASES | domaininstall, dnstall |
| LIVE MAPPING | zuraai.xyz → npm:zuraai |
| DNS RECORD | _dnstall.zuraai.xyz TXT "dnstall=pkg:npm/zuraai" |
| CURRENT BRANCH | feat/v0 @ aef8a97 (pushed, clean) |
| GITHUB | Private; default branch is feat/v0; main is behind |
| PLANNED RELEASE | 0.0.1 |

# 2. Completed proof

| STATUS | ACTION | EXIT CRITERION | OWNER / TARGET |
| --- | --- | --- | --- |
| COMPLETE | Core zero-runtime-dependency TypeScript CLI | Build succeeds on a clean install; package-manager handoff uses argv with shell disabled. | Verified 20 Jul |
| COMPLETE | Record format and input validation | purl and legacy TXT formats parse; scoped packages, versions, domains, and flag-smuggling checks pass. | 19/19 smoke |
| COMPLETE | Live DNS mapping | Cloudflare and Google DoH return _dnstall.zuraai.xyz → dnstall=pkg:npm/zuraai. | TTL 300 DNSSEC — |
| COMPLETE | True CLI-level end-to-end test | npm run test:e2e resolves DNS, runs di, installs zuraai, and verifies isolated TOFU state. | Passing 20 Jul |
| COMPLETE | Primary command and package identity | npm package remains domaininstall; di is primary, with domaininstall and dnstall aliases. | Decided |
| COMPLETE | Demo proof | 36.05-second H.264/AAC vertical demo uses the real di zuraai.xyz flow and truthful DNSSEC state. | Rendered 4.93 MB |
| COMPLETE | Remote synchronization | feat/v0 is clean and pushed at aef8a97. | Pushed |

# 3. Release-critical checklist

NEXT MILESTONE  Publish domaininstall@0.0.1, install it from the public registry, and create a reproducible GitHub release.

| STATUS | ACTION | EXIT CRITERION | OWNER / TARGET |
| --- | --- | --- | --- |
| NEXT | Reconcile release branches | Choose the canonical branch; bring main to the complete feat/v0 state and set the intended GitHub default branch. | Owner: — Target: — |
| NEXT | Add README.md | README includes install, di usage, TXT setup, trust model, limitations, examples, and troubleshooting. | Owner: — Target: — |
| NEXT | Add an MIT LICENSE file | Repository and npm tarball contain the full license text; GitHub detects the license. | Owner: — Target: — |
| NEXT | Add GitHub CI | Every PR runs npm ci, npm test, build, and package dry-run; live E2E runs separately on schedule/manual dispatch. | Owner: — Target: — |
| NEXT | Authenticate and publish domaininstall | npm view domaininstall returns 0.0.1 and npm install -g domaininstall succeeds from a clean environment. | Owner: Nikhil Target: — |
| PENDING | Verify all three binaries from npm | di --version, domaininstall --version, and dnstall --version each execute the published CLI. | After publish |
| PENDING | Tag and create GitHub release | v0.0.1 tag points to the tested release commit; notes include demo, DNS example, and known limitations. | After publish |
| PENDING | Prepare repository for discovery | Decide public/private status; add description, topics, homepage/demo link, and security reporting path. | Decision required |

# 4. Security gates before broad promotion

POSITIONING GUARDRAIL  TOFU protects returning users from a changed domain→package mapping. It does not protect a first-time user from an already-compromised, expired, or mistyped domain. Avoid claiming complete typosquatting prevention.

| STATUS | ACTION | EXIT CRITERION | OWNER / TARGET |
| --- | --- | --- | --- |
| NEXT | Escape untrusted terminal output | Raw TXT values and metadata cannot emit control sequences in verify or install output. | P0 |
| NEXT | Make resolver failures explicit | Network failure, timeout, SERVFAIL, NXDOMAIN, and no-record states produce different messages; Google fallback handles transient DNS failures. | P0 |
| NEXT | Harden the TOFU store | Corrupt pins fail loudly; writes are atomic and concurrency-safe; recovery instructions are documented. | P0 |
| NEXT | Reject ambiguous mappings | Multiple valid npm records produce a clear ambiguity error instead of silently selecting the first value. | P0 |
| PENDING | Pin immutable artifact evidence | Store exact resolved version and npm integrity; surface publisher/provenance signals where available. | P1 |
| PENDING | Add domain-continuity signals | Evaluate DNSSEC regression, RDAP creation/expiry, nameserver changes, and pin-age policy. | P1 |

# 5. Publisher and user experience

| STATUS | ACTION | EXIT CRITERION | OWNER / TARGET |
| --- | --- | --- | --- |
| NEXT | Create a publisher setup guide | A domain owner can copy one TXT record, verify it with di verify, and understand TTL/version choices in under five minutes. | Docs |
| NEXT | Create a 60-second consumer quickstart | Install → di zuraai.xyz → inspect summary → confirm → understand the pin, with no unexplained jargon. | Docs |
| PENDING | Improve package-manager detection | Walk parent directories and honor packageManager before falling back to current-directory lockfiles/npm. | P1 |
| PENDING | Tighten CLI argument behavior | Unknown flags and extra positional arguments fail clearly; version output reads from package metadata. | P1 |
| PENDING | Clean legacy terminology | dpm/_dpm language is removed or explicitly marked historical across research and security docs. | Docs |

# 6. Launch and validation

| STATUS | ACTION | EXIT CRITERION | OWNER / TARGET |
| --- | --- | --- | --- |
| NEXT | Choose the launch wedge | One sentence consistently positions domain-vouched installs for AI agents/slopsquatting, rather than promising universal package security. | Founder |
| NEXT | Recruit three real publisher domains | At least three maintainers publish records for packages they own and complete di verify successfully. | Validation |
| PENDING | Create a minimal landing page | Explains the problem, DNS proof, exact command, limitations, and publisher setup; links to npm and GitHub. | After publish |
| PENDING | Instrument launch metrics | Track registry installs, successful verifications, active mapped domains, repeat installs, pin-change warnings, and setup completion. | Post-launch |
| PENDING | Collect trust objections | Document why users do or do not prefer domain identity over npm scopes/provenance and revise positioning from evidence. | Research |

# 7. Release-ready definition

- A clean machine can install domaininstall from npm and run di zuraai.xyz successfully.

- README, license, CI, package tarball, DNS record, and GitHub release all refer to the same tested version.

- Security limitations—especially first-use trust and normal npm install-script behavior—are stated plainly.

- All local smoke tests pass, the live E2E passes, and the published-package install test passes.

- The demo and documentation show only truthful, currently working examples.

- Rollback is known: deprecate the npm version, update/remove the TXT record, and publish a clear advisory.

# 8. Operating cadence

- At the start of each work session, update only statuses whose evidence has changed.

- Before every merge, run npm test, package dry-run, TypeScript checks, and the relevant demo check.

- Before every release, run the live E2E and a clean registry installation—not only a local tarball install.

- After release, review metrics and trust objections weekly; move work by evidence, not by feature enthusiasm.

IMMEDIATE NEXT ACTION  Reconcile main/default-branch state, add README + LICENSE + CI, then authenticate npm and publish domaininstall@0.0.1.